**Initial Project Planning Template**

|  |  |
| --- | --- |
| Date | 28 November 2024 |
| Team ID | 739996 |
| Project Name | Deep fruit veg: Automated Fruit And Veg Identification |
| Maximum Marks | 4 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

Use the below template to create a product backlog and sprint schedule

| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** | **Sprint Start Date** | **Sprint End Date (Planned)** |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data collection and preprocessing | USN-1 | 1. Understanding and loading data  2.EDA | 2 | High | K.SRIKANTH | 02/11/24 | 03/11/24 |
| Sprint-2 | Model Development | USN-2 | Training the model | 1 | High | P.DAVID | 04/11/24 | 06/11/24 |
| Sprint-2 | Model Development &Testing | USN-3 | Test the model for analysis | 2 | Low | K.NAGARAU  M.ABHIRAM | 07/11/24 | 09/11/24 |
| Sprint-2 | Model Development & validation | USN-4 | Validate the model | 2 | Medium | K.SRIKANTH  P.DAVID | 09/11/24 | 10/11/24 |
| Sprint-3 | Web Integration and Deployment | USN-5 | Building HTML temlplates | 1 | High | K.SRIKANTH | 11/11/24 | 12/11/24 |
| Sprint-4 | Web integration and deployment | USN-5 | Local deployment | 1 | Medium | P.David  K.Srikanth | 13/11/24 | 14/11/24 |
| Sprint-5 | Project Report | USN-5 | Report | 2 | High | K.Srikanth | 14/11/24 | 15/11/24 |